# Prioritizacija – QR Experience App

## Izbrana metoda: MoSCoW

Za prioritizacijo smo izbrali metodo MoSCoW, ker je primerna za agilni razvoj in razvojno ekipo, ki ima omejen čas. Metoda jasno loči med funkcionalnostmi, ki so nujno potrebne za delujočo verzijo (MVP), in tistimi, ki so le zaželene ali načrtovane za prihodnost.

Razlogi za izbiro MoSCoW:

- Preprosta za razumevanje s strani vseh članov ekipe

- Hitro razvrščanje brez kompleksnih točkovnih sistemov

- Dobra usklajenost z agilnimi principi (inkrementalna dostava)

- Jasna komunikacija prioritet z naročniki in predavatelji

## Legenda

| Must Have | Brez tega aplikacija ne deluje. Nujno za MVP. |
| --- | --- |
| Should Have | Visoka vrednost za uporabnika, ni pa kritično za MVP. |
| Could Have | Zaželeno, a implementiramo le, če ostane čas. |
| Won't Have | Zavestno izpuščeno iz tega iteracije. |

## Razvrščanje User Stories

| ID | User Story | Prioriteta |
| --- | --- | --- |
| US-01 | Ustvarjanje izkušnje | Must Have |
| US-02 | Generiranje QR kode | Must Have |
| US-03 | Mobilno prilagojena stran | Must Have |
| US-15 | Digitalni meni brez registracije | Must Have |
| US-17 | Dostop brez registracije (obiskovalec) | Must Have |
| US-22 | Registracija in prijava | Must Have |
| US-04 | Urejanje izkušnje po objavi | Should Have |
| US-08 | Nalaganje galerije fotografij | Should Have |
| US-10 | Pregled nad vsemi izkušnjami | Should Have |
| US-16 | Posodabljanje cen / posebnosti | Should Have |
| US-18 | Dodajanje loga in slike | Should Have |
| US-05 | Statistika skeniranj | Could Have |
| US-07 | Deljenje QR kode po e-pošti | Could Have |
| US-09 | Prilagoditev videza (teme) | Could Have |
| US-11 | Kontaktni gumb | Could Have |
| US-12 | Dark/light mode podpora | Could Have |
| US-19 | E-mail obvestilo pri skeniranju | Could Have |
| US-06 | Časovna omejitev veljavnosti | Won't Have |
| US-13 | Vgrajen video (YouTube/Vimeo) | Won't Have |
| US-14 | Kopiranje izkušnje kot predloge | Won't Have |
| US-20 | Gumb za rezervacijo mize | Won't Have |
| US-21 | Delovanje na počasni 3G | Won't Have |

Skupaj: 6× Must Have  |  5× Should Have  |  6× Could Have  |  5× Won't Have